
**CS673 Software Engineering** 

**Team 1 - HoopFinder**

**Project Proposal and Planning**

|  |  |  |  |
| --- | --- | --- | --- |
| Team Member | Role(s) | Signature | Date |
| Mike Zhong | Design, Implementation Leader  Backup Team Lead |  |  |
| Sriram Doss | Requirements Leader |  |  |
| Jamie Smart | QA Leader |  |  |
| Douyao Zhang | Security Leader |  |  |
| Saloni Rawat | Configuration Leader,  Team Lead |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Revision history**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Author** | **Date** | **Change** |
| **00** | **Mike Zhong** | **15SEP2019** | **Initial revision** |
| **01** | **Saloni Rawat** | **26 Sep 2019** | **Added details under Configuration Management Plan** |
| **02** | **Jamie Smart** | **01 Oct 2019** | **Added details under Quality Assurance Plan** |
|  |  |  |  |

[Overview](#_heading=h.2bn6wsx)

[Related Work](#_heading=h.qsh70q)

[Detailed Description](#_heading=h.3as4poj)

[Management Plan](#_heading=h.tyjcwt)

[Process Model](https://docs.google.com/document/d/107bVcXdAG-ogRr90PquFB8-aWGvTwSua8pu_O4Kmz6c/edit#heading=h.27177f40uci)

[Risk Management](https://docs.google.com/document/d/107bVcXdAG-ogRr90PquFB8-aWGvTwSua8pu_O4Kmz6c/edit#heading=h.a4oqwntk3mw)

[Monitoring and Controlling Mechanism](https://docs.google.com/document/d/107bVcXdAG-ogRr90PquFB8-aWGvTwSua8pu_O4Kmz6c/edit#heading=h.ywdoc2clc9yt)

[Schedule and deadline](#_heading=h.1pxezwc)

[Quality Assurance Plan](https://docs.google.com/document/d/107bVcXdAG-ogRr90PquFB8-aWGvTwSua8pu_O4Kmz6c/edit#heading=h.72e1f4uawy2r)

[Metrics](#_heading=h.49x2ik5)

[Standard](https://docs.google.com/document/d/107bVcXdAG-ogRr90PquFB8-aWGvTwSua8pu_O4Kmz6c/edit#heading=h.vc72k6dweldv)

[Inspection/Review Process](#_heading=h.1ksv4uv)

[Testing](https://docs.google.com/document/d/107bVcXdAG-ogRr90PquFB8-aWGvTwSua8pu_O4Kmz6c/edit#heading=h.r5d5mhtlf0kq)

[Defect Management](https://docs.google.com/document/d/107bVcXdAG-ogRr90PquFB8-aWGvTwSua8pu_O4Kmz6c/edit#heading=h.54a4wuncjg1c)

[Process improvement process](#_heading=h.2p2csry)

[Configuration Management Plan](https://docs.google.com/document/d/107bVcXdAG-ogRr90PquFB8-aWGvTwSua8pu_O4Kmz6c/edit#heading=h.hw41vg4ykxen)

[Configuration items and tools](https://docs.google.com/document/d/107bVcXdAG-ogRr90PquFB8-aWGvTwSua8pu_O4Kmz6c/edit#heading=h.bwlb4d4vdox2)

[code commit guidelines](#_heading=h.2xcytpi)

[References](https://docs.google.com/document/d/107bVcXdAG-ogRr90PquFB8-aWGvTwSua8pu_O4Kmz6c/edit#heading=h.8mva2050iy7t)

[Glossary](#_heading=h.3whwml4)

# Overview

The purpose of the “HoopFinder” app is to facilitate organization and involvement in pick-up sports amongst strangers, specifically basketball in this case but the app can be extended for any sport and/or exercise.

There are many basketball courts in a given city and most of the time, they are not being used. On average, a casual basketball player will spend 1-3 hours at a court, the likelihood a group of players 6+ players all overlap is very low unless players show up in groups, often of 2-3. This application will facilitate the organization of pick-up basketball games at local courts without requiring you to know the other players involved personally.

The application maps out basketball courts (or baseball, soccer, etc...) and uses user location services to identify when a user is "near" a court. This will trigger an alert to be sent to all other users (subscribed? friends? proximity?) that a fellow baller is available.

# Related Work

This application will function similar to the Four Square app, which allows users who approach and enter establishments to “Check-in” with said establishment, provided the establishment has registered with the company. The company likely keeps a database of all registered “hosts” and using user location services, allows users to check-in to a host location upon arrival.

The major difference will be that this application will not require hosts to register, rather, a “host” in this case will be a basketball court (or any other public park). The locations of basketball courts will have to be scraped up-front and a database of geographic coordinates assembled.

Users will register their devices with the application and whenever another player approaches a basketball court near them, they will receive a notification. Users can subscribe to courts and/or other players to get more relevant notifications.

# Proposed High level Requirements

* 1. **Functional Requirements**

i . Essential Features - the core features that you definitely need to finish

1. Use google play services API to return user location information either as a response to a button click, or on a set interval
2. A user should be able to create an account and login
3. A user can be able to subscribe court(host)
4. A user shall be able to get pop-up notification when another user is close to the court

ii. Desirable Features - the nice features that you really want to have too

1. A user should have option for social login
2. A user shall be able to get pop-up notification when new court is added
3. A user shall be able to subscribe/follow other users

iii. Optional Features - additional cool features that you want to have if there is time

1. A user shall be able to alert other users that they are planning to join them at a court
2. A user can add new courts to database

iv. Existing Features - Not applied to a brand new project

1. Foursquare : By using user location service, they will show nearby restaurants, nightlife spots, shops to the users
2. Find My Friends : By using GPS in the iOS device,User can be tracked.This application is to track children, family, and friends
   1. **Nonfunctional Requirements**
      1. Database of “host” locations and registered users
   2. **Implemented Features**

# Management Plan

# (For more details, please refer to SPMP document for encounter example)

## Process Model

As a process model, the team has decided on an iterative approach - Agile. Given the short amount of time for the project, it feels best suited for our needs.

According to the agile model, a select features will be chosen each iteration to be completed entirely (including testing) ready to be integrated with the application. At the end of each iteration, there will be a new version released with some new features. Given the agile model, we will quickly able to adapt to any change to the requirements/scope of the project giving us the flexible to provide a better quality product.

## Objectives and Priorities

(Project Goals can include but not limited to complete all proposed (essential) features, deploy the software successfully, the software has no known bugs, maintain high quality, etc )

The project goals for the team are:

1. Deploy software successfully
2. The software has no known bugs
3. Well documented project and code

## Risk Management (need update constantly)

Available on <https://docs.google.com/spreadsheets/d/1BsizjOC6WBk_iK5iA5BvmczAlPb2INCN/edit#gid=436921088>

## Monitoring and Controlling Mechanism

## Schedule and deadlines (need update constantly)

# Quality Assurance Plan

# (For more details, please refer to SQAP document for encounter example)

## Metrics

* + 1. Definition (e.g. define what metrics will be used, how to keep track of metrics, and how to analyze the metrics for process improvement. Two types of metrics should be included: product metrics and process metrics. Particularly include product complexity (LOC, # of files, # of classes, # of methods etc.) cost (in terms of man hours), defect and defect fix rate etc.user story points,
* track number of coding hours per iteration
* track number of files
* ≤ 5 defects / iteration
* add 500 new lines of code per iteration
* 1+ new feature per iteration

metrics will be analyzed to identify bottlenecks in the process

* + 1. Results (to be completed at the end of each iteration),

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 0 | 1 | 2 | 3 | 4 | 5 |
| # hours |  |  |  |  |  |  |
| # defects |  |  |  |  |  |  |
| # lines of code added |  |  |  |  |  |  |
| # features  added |  |  |  |  |  |  |
| # files |  |  |  |  |  |  |

* 1. Standard  
     (e.g. documentation standard, coding standards etc. )

Camel case for method names

Capitalize first letter of each word in a class name

Generate java doc comments as useful

Class files should contain a comment description in the header and other comments about the content of the file as useful/needed

## Inspection/Review Process (e.g. describe what are subject to review, when to conduct review, who do the reviews and how ?)

* All java code files to be peer reviewed before merging with dev branch
* Reviews will be assigned as needed based on team availability
* Defects will be corrected by original author

## Testing: (e.g. who, when and what type of testing to be performed? How to keep track of testing results?)

10 unit tests per class

Integration testing will be done as part of the process of merging the dev branch to

master

Field use test before final release where the team uses the app as

intended

*A separate document about testing results should be linked here.*

## Defect Management (e.g. describe the criteria of defect, also in terms of severity, extend, priority, etc. The tool used to management defect, actions or personnel for defect management)

A defect shall be considered to be any unintended behavior of any part of the app that prevents it from functioning as intended.

* Severe defects - a requirement is not met
* Moderate defects -requirements are met, but operation or maintenance is affected
* Minor defects - defect doesn’t impact operation or maintenance

Defects shall be reported as part of the peer review process and also when the

process of pushing the dev branch to master begins

# Configuration Management Plan

(For more details, please refer to SCMP document for encounter example)

## Configuration items and tools

**Communication**:

* All information to be communicated using Slack. Team members to ensure that they have the notifications enabled as well downloaded the mobile application, to be available for urgent issues.
* Phone calls/ texts to be used to extremely urgent case where a team member is not reachable via Slack.

**Project Management:**

* PivotalTracker to be used to track progress of the individuals as well as team on a weekly basis.
* Only items being worked on in the current iteration to be updated in the current backlog. Remaining all use cases to be in Icebox.
* To store all the stories on PivotalTracker with the following information:

|  |  |  |
| --- | --- | --- |
| **Title** | **Data** | **Frequency** |
| Status | Started -- work on story has started.  Finished – Development completed.  Delivered – Ready for testing.  Rejected – Rework post testing required.  Accepted – Passed all testing. Ready to deploy | Weekly  OR  When there is a change in state. |
| Reviewers | Peer programmer? Or Tester  - Design  - Code  - Test  - Security  10/2: To be discussed closer to testing | Beginning of the Iteration in which the story will be tested. |
| Story | - Feature  - Bug  - Chore  - Release | When the story is created. |
| Points | - 0  - 1  - 2  - 3 | When the story is created. |
| Requester | The developer working on the user story | Prior to beginning work on Story |
| Owner | The developer working on the user story | Prior to beginning work on Story |

**Code Versioning:**

* All versions of the code to be stored on Github.
* Master to contain the latest working copy of the code.
* New branches for each feature to be added.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Branch Name | Description | Created/Maintained by | Status | Comments |
| Documentation | To keep all updated copies of the documentation | Saloni Rawat | Active | 10/2SR: Merge with master after end of every iteration |
| Feature-Login | Dev copy of the app with the login feature | Saloni Rawat | Active | 10/2: Merge with master once the completed testing |
| Lab1 | Archive Lab1 folder |  | Archived | 10/2: Archived post iteration 0 |
| dev |  |  |  |  |
| master |  |  |  |  |
| project-skeleton |  |  |  |  |
| push-notify |  |  |  |  |
| user-location |  |  |  |  |

## Change management and branch management

* For each feature, a new branch will be created to allow multiple team members to work on the different user stories simultaneously and avoid conflicts.
* One development is completed, the branch will be merged to Master and should be pulled by all the team members to avoid conflict.
* After each iteration, the deliverables will be merged into the Master and tagged with the iteration 0.
* To avoid conflicts on documents, manual versioning in addition to the versioning provided by Google docs (since google docs is limited to 30 days, or 100 versions)

## Code commit guidelines

* Team to pull the code from Github before committing any changes to master.
* Capcase to be used for classes.
* Camelcase to be used for Methods
* Indentation - TBD (Allowing flexibility to avoid too much restriction on the development. To be standardised after Iteration 1.
  1. Integration and deployment plan

# References

(For more details, please refer to the encounter example in the book or the software version of the documents posted on blackboard. )

# Glossary