**CS673 Software Engineering**

**Team 1  Meeting Minutes**

**Week 4 (10/04 - 10/10)**

**Date and Time:**  06 October 2019 4:00PM

**Place**: Google Hangouts

**Participants:** Saloni Rawat, Mike Zhong, Jamie Smart, Sriram Doss, Douyao Zhang

**Minutes taker:** Sriram Doss

**Timekeeper:**Sriram Doss

**Purpose:** To Merge work with master and iteration 2 planning

**Agenda:**

1. Merge all work with master and release iteration 1
2. Discuss what are the work want to be completed for iteration 2
3. Discuss about testing process
4. Review required documentation to be completed before next class

**Discussions:**

1. Merge all individual works from branch and push to master
   1. Mike merge work with master
   2. And released iteration 1
2. Current WIP:
   1. Douyao and Sriram working on login & create account and also to retrieve user Email from social login
   2. Jamie and Saloni working on notification trigger from one user to another user
   3. Mike working on user location
   4. Jamie working on notification system
3. Saloni created defect tracker in drive to mention all bugs and error team facing
4. Jamie will be submitting Java documentation
5. Saloni will be integrating all user stories class diagram
6. To be completed for next class:
   1. progress reports, individual and team
   2. Create a users and pull their location information(longitude and latitude)
   3. Tigger notification from one user to other users

**Key Decisions**

1. Attempt to merge individual implementation branches into ‘dev’ for next class
2. Perform individual tests and do code review at pull request

**Action Items:**

1. Continue feature implementations
2. Keep up with documentation and progress reporting