**CS673 Software Engineering**

**Team 1  Meeting Minutes**

**Week 5 (10/11 - 10/18)**

**Date and Time:**  14 October 2019 6:00PM

**Place**: Google Hangouts

**Participants:** Saloni Rawat, Jamie Smart, Sriram Doss, Douyao Zhang

**Minutes taker:** Duoyao Zhang

**Timekeeper:**Duoyao Zhang

**Purpose:** Iteration 2 task testing and firebase database deployment

**Agenda:**

1. Update on Iteration 2 Tasks.
2. Discuss test cases on the updated tasks
3. Discuss the firebase database development
4. Review required documentation to be completed before next class
5. Iteration 2 presentation

a.User stories and demo

b. Basic architecture and structure

c. Quality metrics

d. Lessons learned and good practice.

1. Go over the SDD requirement(at least overview and architecture section)
2. UAT and tasks estimation on pivotal tracker
3. Commit documentation for Iteration 2
4. User stories vs Features

**Discussions:**

1. Merge all individual works from branch and push to master
   1. Duoyao will push the firebase database on the master
2. Current WIP:
   1. Douyao and Sriram working on retrieve user information from firebase database
   2. Jamie will test on notification by using the retrieved user information
   3. Saloni will work on testing and generate some testing cases and scripts
3. Saloni created defect tracker in drive to mention all bugs and error team facing
4. Jamie will be submitting Java documentation
5. Saloni will be integrating all user stories class diagram
6. To be completed for next class:
   1. progress reports, individual and team
   2. Test the updated tasks
   3. Tigger notification from one user to other users

**Key Decisions**

1. Attempt to merge individual implementation branches into ‘dev’ for next class
2. Perform individual tests and do code review at pull request

**Action Items:**

1. Continue feature implementations
2. Test existing tasks
3. Keep up with documentation and progress reporting