**CS673 Software Engineering**

**Team 1  Meeting Minutes**

**Week 7 (10/25 - 10/31)**

**Date and Time:**  30 October 2019 09:00PM

**Place**: Google Hangouts

**Participants:** Saloni Rawat, Jamie Smart, Sriram Doss, Duoyao Zhang

**Minutes taker:** Jamie Smart

**Timekeeper:**Saloni Rawat

**Agenda:**

1. Check-in on progress
2. Decide who will give Iteration 3 presentation
3. Discuss how notifications will be sent

**Discussions:**

1. Issues
   1. Saloni having trouble connecting to Firebase on her computer
   2. Duoyao having trouble pushing code to dev branch
   3. Contents of Saloni’s files missing
   4. Multiple HoopFinder app icons on Jamie’s phone
2. Progress
   1. Duoyao has implemented Firebase authentication which makes the login and registration processes more complete
   2. Jamie has created and populated a Courts database and implemented a method that checks user proximity to courts
3. Presentation
   1. Sriram will give
   2. Need to show more testing in presentation
4. Next steps
   1. Duoyao will implement logout and verification functionality
   2. UI - Saloni will work on UI for court locations
   3. Jamie will start testing

**Key Decisions**

1. Sriram will give Iteration 3 presentation

**Action Items:**

1. Continue feature implementations
2. Begin authoring unit test