## Slide 1: HoopFinder
Iteration 2

## Slide 2: Iteration 2 Overview.
Tasks from Iteration 1:
  User login
    Instead creating user login; only using facebook login
    User id and email address is stored in Firebase DB
Planned tasks for Iteration 2:
  User can receive push notification when near a court location
  User can receive text notification when near a court location
  Location table for courts in DB

## Slide 3: Completed User cases
Completed user stories:
  User can receive push notifications when near a court location
  User can receive a text notification to ‘hard coded’ number
User stories in progress:
  User can receive text notifications when near a court location
    Retrieving user phone number from Firebase.
  User can view nearby court locations.
    Pull data from DB and display to the user.

## Slide 4: Metrics
 | 0 | 1 | 2 | 3 | 4 | 5
# hours worked | 15 | 25 | 25* | - | - | -
# defects | 0 | 0 | 2 | - | - | -
# lines of code | 0 | 34 | 479 | - | - | -
# user stories added | 0 | 1 | 2 | - | - | -
# class files | 0 | 3 | 6 | - | - | -

## Slide 5: Issues
Need to finalize the storyboard for the remaining pages.
Need to define the database architecture for:
  Court details
  User subscriber
  Court subscriber

## Slide 6: Demo

## Slide 7
Username
Password
REGISTER
HoopFinder
Confirm password

## Slide 8
1 court near you!
3 ballers nearby
HoopFinder
MAP
FRIENDS

## Slide 9
Friends
jumpinjack
speedsteve
hooper312
hgtwb88
MAP
FRIENDS
HoopFinder
ADD FRIENDS