## Slide 1: HoopFinder
Iteration 3

## Slide 2: Iteration 3 Overview.
Tasks from Iteration 2:
  User login
    Gmail Authentication enabled in Firebase and created new user
  List of courts are stored in Firebase DB
Planned tasks for Iteration 3:
  User signup information viewable on firebase console
  Storing user location in Firebase DB
  Unit testing for Facebook login
  Unit testing for user location visibility and triggering push notification

## Slide 3: Completed Use cases
Completed user stories:
  User can receive text notifications when near a court location
    Retrieving user phone number from Firebase.
User stories in progress:
  User can view nearby court locations.
    Pull data from DB and display to the user.

## Slide 4: Metrics
 | 0 | 1 | 2 | 3 | 4 | 5
# hours worked | 15 | 25 | 53 | 22* | - | -
# defects | 0 | 0 | 2 | 2 | - | -
# lines of code | 0 | 34 | 479 | 675 | - | -
# user stories added | 0 | 1 | 2 | - | - | -
# class files | 0 | 3 | 6 | 7 | - | -

## Slide 5: Issues
Need to finalize the storyboard for the remaining pages
Application getting crashed when its showing current location in emulator

## Slide 6: Demo

## Slide 7
Username
Password
REGISTER
HoopFinder
Confirm password

## Slide 8
1 court near you!
3 ballers nearby
HoopFinder
MAP
FRIENDS

## Slide 9
Friends
jumpinjack
speedsteve
hooper312
hgtwb88
MAP
FRIENDS
HoopFinder
ADD FRIENDS