## Slide 1: HoopFinder
Iteration 4
Duoyao Zhang, Jamie Smart, Mike Zhong, Saloni Rawat, Sriram Ramdoss

## Slide 2: Platform
User
user_id user_email user_pwd phone_number courtsSubscribedTo
Court
name latitude longitude usersAtCourt

## Slide 3: User Stories
Completed user stories:
  User can register for app
  User can sign in to app
  User can sign out of app
  User can receive push notifications when another user is near a court they have subscribed to
  User can add and view courts
In progress:
  User can subscribe to courts
  User can subscribe to other users
  Bug fixes
  Run in background

## Slide 4: Metrics
 | 0 | 1 | 2 | 3 | 4 | 5
# hours worked | 15 | 25 | 53 | 40 | 16* | -
# defects | 0 | 0 | 2 | 2 | 4 | -
# lines of code | 0 | 34 | 479 | 675 | 2033 | -
# user stories added | 0 | 1 | 2 | 1 | 3 | -
# class files | 0 | 3 | 6 | 7 | 15 | -

## Slide 5: Issues
Log out button not currently working after first press (fixed in local branch)
Court add not successful Toast always showing
Layout needs to adapt to different screen sizes
Need more testing

## Slide 6: Demo